SECURE LIVING SYSTEMS

Phase 3 — Final Revision & Implementation Specification

Incorporating all confirmed decisions, corrections, additions, and clarifications

Version 5.0 (Final)  |  May 2026  |  Single source of truth for developer sprint

Contents

1.  Phase 3 Gaps — Missing or Incorrect

2.  Trust & Compliance — Verification Architecture

3.  IPRS Integration — Level 2 Compliance Verified

4.  Anti-Fraud & Image Protection

5.  Fee & Messaging Corrections

6.  Trust Signals — Public Verified Transaction Counts

7.  Service Request Gating — Revised

8.  Utility Management — Complete

9.  Account Freeze, Appeals & Blacklist

10. WhatsApp Notification Integration

11. Deposit Transfer Feature

12. Deferred Features — Scope Clarification

13. UX Principles

14. Future Operational Role

15. Summary of All Confirmed Decisions

Section 1: Phase 3 Gaps Missing or incorrect items from original Phase 3 implementation.

## 1.1 Agency User Type

- Add AGENCY and AGENCY_MANAGER roles to the role enum.

- Agencies use the same features as landlords but with agency registration certificate as KYC instead of title deed.

- Agency admins can invite unlimited AGENCY_MANAGER users under their account at no per-manager charge.

- Default sidebar menu text for agency accounts: 'Managed Properties' instead of 'My Properties'.

## 1.2 Subscription Package Data Model

Create a Package table with the following fields:

| Field | Type | Description |
| --- | --- | --- |
| name | String | Free, Starter, Professional, Business, Enterprise, Custom |
| listingSlots | Integer | Number of active listing slots included |
| hasServiceRequests | Boolean | Whether service requests are enabled for this package |
| serviceRequestMonthlyLimit | Integer | Monthly limit — null means unlimited. Free = 3, Listing-Only = 0, Starter+ = null |
| monthlyPrice | Decimal | Monthly cost in KES |
| isListingOnly | Boolean | True = listing tools only, no property management features |
| annualDiscountEligible | Boolean | True = pay 10 months get 12 months applies |

| Package | Slots | Monthly KES | Service Requests | Listing Only Option |
| --- | --- | --- | --- | --- |
| Free | 5 | 0 | 3 per month — trial | No |
| Starter | 50 | 6,500 | Unlimited | Yes |
| Professional | 200 | 12,000 | Unlimited | Yes |
| Business | 500 | 22,000 | Unlimited | Yes |
| Enterprise | 750 | 35,000 | Unlimited | Yes |
| Custom | 1,000+ | Negotiated | Unlimited | Yes |

Annual Discount: Pay 10 months, get 12 months active. Applies to subscription package only. Per-listing upsells (Featured, Premium) are billed monthly and not subject to this discount.

Overage Fee: KES 150 per extra listing slot per month when subscriber exceeds their package limit.

## 1.3 Service Request Gating — REVISED

See Section 7 for complete revised specification.

## 1.4 Agency Manager Invites

- Agency admins can send invitations to AGENCY_MANAGER via email and in-app notification.

- Invited users complete their own KYC at Level 1 minimum before accessing agency tools.

- No per-manager charge — unlimited managers under one agency account.

- Agency admin can revoke manager access at any time. Revocation is immediate and logged.

## 1.5 Map API Enforcement

| Map Layer | API | Who Gets It | Cost |
| --- | --- | --- | --- |
| Basic Map | Google Maps Embed API | ALL users — all packages, all tiers, tenants, guests, investors | Free — permanently |
| Smart Map | Maps JavaScript API | Featured and Premium listing upsells ONLY | Included in upsell cost (KES 2,500 or KES 5,000/month) |

Tenant Rule: Tenants NEVER see the Maps JavaScript API. Basic Embed only. Always free. No exceptions.

## 1.6 Remove Containers Menu Item

- Remove or rename the 'Containers' item from the sidebar navigation immediately.

- If the underlying functionality is needed, rename it to a descriptive label that reflects actual content either Portfolio, collection of properties

Section 2: Trust & Compliance — Verification Architecture Five-tier verification replacing binary KYC.

## 2.1 Verification Levels

Binary KYC (verified / unverified) is replaced with five graduated trust levels stored as User.verificationLevel (integer 0–4).

| Level | Name | What It Means | How Achieved |
| --- | --- | --- | --- |
| 0 | Unverified | Basic account only. Cannot list, unlock contacts, or receive payments. | Account created — no action taken |
| 1 | Identity Verified | Person is real. Document belongs to them. Face matches. | Didit.me — ID photo + liveness selfie + face match |
| 2 | Compliance Verified | Government confirms identity. ID is legitimate and not reported lost or stolen. | IPRS API check against national database — see Section 3 |
| 3 | Trusted Personnel | Enhanced platform trust. Clean history. Good Conduct confirmed. | Level 2 + 3 months active + 3 completed transactions + Good Conduct Certificate |
| 4 | Enterprise Verified | Business or agency fully reviewed and approved. | Level 2 + progressive business documents + admin approval |

| Action | Minimum Level Required |
| --- | --- |
| Create a listing | Level 1 |
| Unlock landlord contact (KES 50) | Level 1 |
| Book a verified viewing | Level 1 |
| Receive payments (landlord, provider) | Level 1 |
| Create a service request | Level 1 |
| Listing goes live publicly | Level 2 (IPRS confirmed) |
| Request first payout or sign first lease | Level 2 + progressive documents (see Section 3) |
| Request Trusted Personnel status | Level 2 + eligibility criteria met |
| Agency listing goes live | Level 4 |

## 2.2 Didit.me Integration — Level 1

- Provider: Didit.me

- Free allowance: 500 checks per month. Resets on the 1st of each month.

- Cost after free tier: KES 39 per check (Didit.me cost). Platform charges user KES 50 — covers overage plus platform margin.

- First verification per user: platform absorbs the cost regardless of monthly volume.

- Flow: user uploads ID photo and selfie → Didit.me performs face match and liveness check → on success, verificationLevel set to 1.

| Scenario | System Action |
| --- | --- |
| Didit.me verification passes | verificationLevel = 1. Timestamp logged. Immutable record stored. |
| Face match fails | User prompted to retake selfie in better lighting. Maximum 3 attempts before manual fallback. |
| Document unreadable | User prompted to retake ID photo. Maximum 3 attempts before manual fallback. |
| API unavailable | Retry 3 times. Then route to manual review queue with user notification. |
| Manual fallback required | User sees 'Request manual verification' button. Status shown as 'Pending manual review'. Admin reviews within 48 hours. |
| Admin manual override | Admin can manually set any user to Level 1–4 for failed automation or special cases. Action logged with admin ID and reason. |

## 2.3 Trusted Personnel Badge — Level 3

### Eligibility Criteria — All Must Be Met

- Level 2 (Compliance Verified) confirmed

- Active on platform for minimum 3 months

- Zero confirmed fraud reports

- Minimum 3 completed verified transactions (lease signed, service request completed, or booking checked out)

### Application Process

| 1 | User clicks 'Request Trusted Status' Available in dashboard once eligibility criteria are met. Button hidden if criteria not yet met. |
| --- | --- |

| 2 | Upload Kenya Certificate of Good Conduct PDF upload. System checks document is dated within the last 12 months. |
| --- | --- |

| 3 | Admin review Admin reviews application, document, and platform history. Approve or deny with written reason. SLA: 5 business days. |
| --- | --- |

| 4 | User notified Approval: verificationLevel set to 3, Trusted badge displayed on profile and listings. Denial: reason communicated, user can reapply after 30 days. |
| --- | --- |

### Revocation Conditions

| Condition | Action |
| --- | --- |
| Confirmed fraud report | Immediate revocation by admin. Account reviewed for further action. |
| Verified misconduct | Immediate revocation by admin. Logged with evidence. |
| Good Conduct Certificate expired (1 year) | Auto-revocation by background job after 7-day grace period. User notified at 60, 30, 14, and 7 days before expiry. |
| Legal request | Immediate revocation. Compliance team notified. |

Public Disclaimer: 'Trusted status indicates enhanced platform verification and history review. It is not a legal guarantee, insurance, or endorsement.' — Display on badge tooltip and in Terms of Service.

## 2.4 On-Demand Document Requests — Admin Tool

Admin can request any document from any user at any time from the Trust and Safety dashboard.

| Document Types Available | — |
| --- | --- |
| Certificate of Good Conduct | Management Agreement |
| Agency Registration Certificate | Letter of Authority |
| Title Deed | KRA PIN |
| Sale Agreement | Utility Bill |
| ID Copy | Other (free text description) |

| Enforcement Level | Effect |
| --- | --- |
| Reminder | Email + in-app notification only. No account restrictions. |
| Soft Freeze | Prevents new listings. Pauses service requests. Existing listings remain visible. |
| Hard Freeze | Hides existing listings. Suspends account. User cannot log in to transact. |

- Admin sets enforcement level and optional deadline when creating the request.

- User receives notification immediately with document type required, deadline, and enforcement level.

- User uploads via dashboard. Admin reviews — approve or reject with reason.

- All actions — request created, reminder sent, freeze applied, document uploaded, approved, rejected — logged in immutable audit log with timestamps.

## 2.5 Legal Document Hub

Landlords and agencies must upload at least one of the following documents before their first listing goes live:

| Accepted Document | Who Submits It |
| --- | --- |
| Sales Agreement | Landlord who purchased the property |
| Management Agreement | Agent or agency managing on behalf of owner |
| Letter of Authority / Power of Attorney | Representative acting on owner's behalf |
| Management Letter | Informal authority document — subject to admin approval |

- Dedicated 'Legal Hub' section in landlord and agency dashboard for document upload and management.

- Admin verification queue with approve or reject and reason.

- Document expiry tracking with automated reminders at 60, 30, 14, and 7 days before expiry.

- Expired documents trigger Soft Freeze if not renewed within 7-day grace period.

## 2.6 Verification Expiry and Renewal

| Verification Type | Renewal Period | Action on Expiry |
| --- | --- | --- |
| Identity verification — Level 1 | 2 to 3 years | Level drops to 0. Re-verification required. |
| Good Conduct Certificate — Level 3 | 1 year | Level drops to 2. Reapplication required. |
| Agency compliance documents — Level 4 | Annual | Level drops to 2. Documents must be resubmitted. |
| Management agreements | Configurable per document | Soft Freeze until renewed. |

- Background job runs daily to check expiry dates.

- Reminder notifications sent at 60, 30, 14, and 7 days before expiry via email, SMS, and in-app.

- 7-day grace period after expiry before auto-downgrade activates.

- Auto-downgrade is logged immutably with reason and timestamp.

- User receives immediate notification when level is downgraded with instructions to renew.

Section 3: IPRS Integration — Level 2 Compliance Verified Government database identity confirmation replacing manual document review.

## 3.1 What IPRS Integration Means

Level 2 is not achieved by uploading documents for manual review. It is achieved by the system automatically verifying the user's national ID number against the Kenya Integrated Population Registration System — the government's national identity database. This confirms the person is registered, their ID is legitimate, their details match, and the ID has not been reported lost or stolen.

Trust Upgrade: Level 1 confirms the person is real and the document belongs to them. Level 2 confirms the government knows that person. Together they are the strongest identity verification available in Kenya outside of a bank branch.

## 3.2 Integration Approach

Direct IPRS API access requires an MOU with the relevant government ministry which takes significant time. The recommended approach is integration via a licensed KYC aggregator who has existing IPRS access.

| Recommended Aggregators | Notes |
| --- | --- |
| Smile Identity | Pan-African KYC platform with Kenya IPRS integration. Well documented API. |
| Identitypass | Kenya-focused KYC aggregator with IPRS and other government database access. |
| Direct eCitizen developer portal | Available but slower to onboard. Use as fallback if aggregator costs are prohibitive. |

| Data Field | Returned by IPRS | Used For |
| --- | --- | --- |
| Full name | Yes | Match against Level 1 document name |
| Date of birth | Yes | Match against Level 1 document DOB |
| ID number validity | Yes | Confirm ID exists in government records |
| ID reported lost or stolen | Yes | Fraud detection — immediate flag if positive |
| Photo | Tier-dependent | Face comparison if available in integration tier |
| Gender | Yes | Profile confirmation |

| Cost | Detail |
| --- | --- |
| Per IPRS check via aggregator | KES 5 to KES 30 depending on volume and data fields returned |
| Platform decision | Absorb IPRS check cost entirely — do not pass to user. It is a cost of trust infrastructure. |
| At 1,000 verifications per month | Maximum KES 30,000/month at KES 30 per check. Covered by subscription and fee revenue. |

## 3.3 Level 2 Trigger and Flow

IPRS check is triggered automatically — user does not need to take any additional action beyond Level 1 completion.

| 1 | Level 1 completed Didit.me verification passes. verificationLevel = 1. ID number extracted from document scan and stored. |
| --- | --- |

| 2 | Qualifying action taken User attempts to: create a listing, request first payout, or sign first lease. |
| --- | --- |

| 3 | IPRS check runs automatically System submits ID number to IPRS via aggregator API. User sees loading indicator: 'Verifying your identity with government records...' |
| --- | --- |

| 4 | IPRS returns result See outcome table below. |
| --- | --- |

| 5 | Progressive document request After Level 2 confirmed, system requests additional documents based on user type. See Section 3.4. |
| --- | --- |

| IPRS Outcome | System Action |
| --- | --- |
| Match confirmed — ID valid | verificationLevel = 2. Timestamp and confirmation logged immutably. User proceeds. |
| Name mismatch | Flag for manual admin review. User notified: 'Your details could not be automatically confirmed. Our team will review within 48 hours.' Soft Freeze on new listings until resolved. |
| ID reported lost or stolen | Immediate flag to Trust and Safety queue. Account Soft Frozen. User notified to contact support. Admin reviews within 24 hours. |
| ID not found in IPRS database | Flag for manual admin review. User can upload supporting documents. Admin reviews within 48 hours. |
| API unavailable | Retry 3 times at 5-minute intervals. Then route to manual review queue. User notified. SLA: 48 hours. |
| Foreign passport holder | Automatic route to manual Level 2 review queue. SLA: 5 business days. Admin reviews passport and supporting documents. |

## 3.4 Progressive Document Requests by User Type

After Level 2 IPRS confirmation, the following documents are requested progressively — at the moment they are needed, not all at once upfront.

| User Type | Level 2 Documents | When Requested |
| --- | --- | --- |
| Landlord — Full Property | Title deed | Before first listing goes live |
| Landlord — Unit Owner | Sale agreement or unit title | Before first listing goes live |
| Short Stay Host | Proof of unit authority or lease agreement | Before first short stay listing goes live |
| Agency | Registration certificate + KRA PIN | Before any agency listing goes live — Level 4 pathway |
| Service Provider | Skill certificate or trade license | Before first job is accepted |
| Professional (Lawyer, Valuer, Inspector) | Practicing certificate + professional body membership | Before first professional service request is accepted |
| Tenant | None — Level 2 sufficient for all tenant actions | Not required beyond Level 2 |
| Investor | Source of funds declaration | Before first tokenization transaction — future phase |

## 3.5 Data Protection and Consent

The Data Protection Act 2019 requires informed consent before processing personal data from third-party sources including government databases.

| Requirement | Implementation |
| --- | --- |
| Explicit consent before IPRS check | Visible consent prompt shown before IPRS check runs — not buried in T&Cs. User taps 'I Agree' and consent record is stored immutably. |
| Consent wording | 'To verify your identity we will check your ID details against the Kenya government national database. This check is required to list a property on Secure Living. Your data is stored securely and never shared with third parties.' |
| Data storage | IPRS check result stored encrypted. ID number hashed after verification. Raw ID number not stored in plain text after verification is complete. |
| Data retention | Verification record retained for 7 years for compliance. Raw personal data minimised after verification. |
| Right to explanation | User can request explanation of any verification decision via support channel. |

Section 4: Anti-Fraud & Image Protection Dynamic watermarking and invisible fraud scoring.

## 4.1 Dynamic Watermarking

Do Not Build: Do NOT block screenshots, disable right-click, or break keyboard shortcuts. These create poor UX and are bypassed trivially by determined fraudsters.

Instead, overlay every listing image server-side with:

- 'Secure Living' wordmark and listing ID on all images

- If user is logged in: viewer's email address or phone number overlaid on the image — deters sharing and screenshot distribution

- Watermark is rendered server-side using Sharp or ImageMagick, or applied at CDN edge

- Watermark is semi-transparent — visible enough to deter, unobtrusive enough not to spoil the viewing experience

- Landlord's own images in their dashboard are watermark-free — watermark only applies to public-facing listing display

## 4.2 Internal Fraud Scoring — Invisible to Users

Every user has an internal risk score (0–100). Only the Trust and Safety team can see it. Users never see their own score.

| Signal | Weight |
| --- | --- |
| Multiple listings removed by admin | High |
| Repeated verified complaints from other users | High |
| Rapid listing creation behaviour (many listings in short time) | Medium |
| Suspicious IP or device activity — multiple accounts same device | High |
| Failed payments or chargebacks | Medium |
| Document mismatch during verification | High |
| IPRS flag — ID reported lost or stolen | Critical — immediate review |
| Positive platform history — completed transactions, long tenure | Negative weight — reduces score |

| Score Range | Trust and Safety Action |
| --- | --- |
| 0–30 | Normal. No action. |
| 31–60 | Monitor. Flag for periodic review. |
| 61–80 | Trigger document request. Adjust search ranking downward. Reduce escrow limits. |
| 81–100 | Escalate to Trust and Safety team immediately. Consider Soft or Hard Freeze pending review. |

Section 5: Fee & Messaging Corrections Terminology corrections and complete fee map.

## 5.1 Inspection Facilitation Fee — Rename Required

Language Correction: Do NOT use 'viewing fee' anywhere in the platform, marketing materials, or documentation. Use 'Property inspection facilitation fee' or 'Agent site coordination fee' only.

Required disclosure shown on every listing before the tenant pays the KES 50 contact unlock fee:

Required Disclosure Text: 'This fee is optional and set by the agent. Secure Living does not collect it. You pay the agent directly (cash or M-Pesa) after the inspection, if you attend.' — Display prominently on listing page and in the contact unlock flow before payment.

## 5.2 Complete Fee Map

| Fee | Amount | Paid By | Paid To | When |
| --- | --- | --- | --- | --- |
| Contact unlock fee | KES 50 per listing | Tenant | Platform | When tenant requests exact address and agent contact for a specific listing. Non-refundable. |
| Inspection facilitation fee | KES 500–1,000 per inspection | Tenant | Agent directly on-site | After physical property inspection. Platform takes 0%. |
| Lease signing fee | KES 2,000 per lease | Landlord | Platform | When lease is digitally signed on platform. |
| Manual screening | KES 500 per screen | Landlord (may pass to tenant) | Platform | After inspection — landlord-initiated, optional. |
| AI screening | KES 1,000 per screen | Landlord (may pass to tenant) | Platform | After inspection — landlord-initiated, optional. |
| Screening bundle | KES 3,000 / 10 screens / month | Landlord | Platform | Monthly subscription for active landlords. Overage at standard per-screen rate. |
| CRB check add-on | Market rate | Landlord (may pass to tenant) | Platform / CRB partner | Optional add-on to any screening type. |
| KYC overage fee | KES 50 per check after 500 free monthly checks | User | Platform | Covers Didit.me overage cost plus platform margin. First check always free. |
| Featured upsell | KES 2,500 / listing / month | Landlord or Agency | Platform | Monthly, per upgraded listing. Maps JavaScript API included. |
| Premium upsell | KES 5,000 / listing / month | Landlord or Agency | Platform | Monthly, per upgraded listing. Full Maps JavaScript API plus analytics included. |
| Overage listing slots | KES 150 / extra slot / month | Landlord or Agency | Platform | When active listing count exceeds package limit. |
| Property sale success fee | 0.5%–1% of sale price | Seller | Platform | On transaction completion via platform escrow. |
| Short stay commission | % of nightly/ flat rate — configurable per contract | Host | Platform | Per confirmed guest booking. |

Section 6: Trust Signals — Public Verified Transaction Counts No star ratings. No reviews. Verified counts only.

## 6.1 Decision

Do not launch public star ratings or user reviews. Instead display verified transaction counts derived directly from immutable platform records. These cannot be gamed, cannot defame anyone, and provide meaningful social proof.

## 6.2 Public Trust Signals by User Type

| Signal | Displayed As | Visible On |
| --- | --- | --- |
| Lease signings | '12 verified leases signed' | Landlord and agency profiles and listing cards |
| Service requests completed | '34 jobs completed' | Service provider and professional profiles |
| Properties managed | '8 active managed properties' | Agency and full-service landlord profiles |
| Guest stays hosted | '47 guest stays hosted' | Short stay host profiles |
| Screenings completed | '19 tenant screenings processed' | Agency and professional screener profiles |

## 6.3 Rules

| Rule | Detail |
| --- | --- |
| Increment trigger | Count increments only on platform-confirmed completion — lease digitally signed, job marked complete with evidence, booking checked out. |
| Never decrements | A completed transaction is permanent in the count regardless of later disputes. |
| Zero count display | Zero count shows nothing — blank, not '0 verified leases.' Zero is invisible, not a negative signal. |
| Display format | Plain factual line beneath verified badge: 'Verified landlord · 12 leases signed on platform' |
| No manipulation | Count is derived directly from immutable transaction records — never user-reported or self-declared. |

## 6.4 Internal Soft Signals — Visible to User Only

The following signals are visible only to the user in their own dashboard and to the Trust and Safety team. Never shown publicly.

- Response rate percentage

- Average response time

- Completion consistency — ratio of accepted to completed jobs or requests

- Verified attendance rate — ratio of scheduled viewings attended

- Dispute frequency — number of disputes raised against the user in last 12 months

Section 7: Service Request Gating — Revised Free tier trial allowance. Listing-only blocked entirely.

## 7.1 Gating Rules

| Package | Service Requests | Details |
| --- | --- | --- |
| Free — full platform | 3 per month | Trial allowance. Counter resets on the 1st of each month via background job. |
| Listing-Only — any tier | 0 — blocked | Listing-Only is not a property management product. No service requests of any type. |
| Starter and above | Unlimited | All service request types available with no monthly limit. |

## 7.2 UI Behaviour — Free Tier

- Counter shown on dashboard: '2 of 3 service requests used this month'

- 'New Request' button remains visible but is disabled when limit is reached

- Inline message on disabled button: 'You have used your 3 free service requests this month. Upgrade to Starter to unlock unlimited requests.'

- Existing open requests are never blocked or hidden — only new request creation is gated

- Counter resets automatically on the 1st of each month via scheduled background job

## 7.3 UI Behaviour — Listing-Only

- 'New Request' button hidden entirely — not disabled, hidden

- If user navigates directly to service request URL: show upgrade prompt

- API returns 403 Forbidden with message: 'Your current plan does not include service requests. Upgrade to Starter or higher.'

## 7.4 Upgrade Prompt — Data-Driven

When a free tier user hits their limit, do not show a generic upgrade prompt. Show their own data:

Example Prompt: 'You have submitted 3 service requests this month. Landlords on Starter resolve maintenance 40% faster with unlimited requests. Upgrade to Starter for KES 6,500/month.'

Section 8: Utility Management — Complete Specification Billing, readings, disputes, revisions, and audit trail.

## 8.1 Data Models

| Model | Fields |
| --- | --- |
| UtilityMeter | unitId, meterNumber, type (WATER / ELECTRICITY), billingModel (FLAT_RATE / SUB_METERED_MANUAL / SUB_METERED_IOT), isActive |
| UtilityReading | meterId, readingDate, previousReading, currentReading, consumption, imageUrl (optional), createdBy, isDisputed, disputeStatus, originalReadingId (for revisions) |
| ServiceCharge | propertyId, name, allocationMethod (PRO_RATA / FLAT_AMOUNT), amount (if flat), isActive |

## 8.2 Billing Models — Launch Scope

| Model | Description | Launch Status |
| --- | --- | --- |
| Flat Rate | Fixed utility charge per unit per month set by landlord. | Yes — Phase 3 |
| Sub-metered Manual | Landlord submits meter readings manually. System calculates consumption and generates invoice. | Yes — Phase 3 |
| Sub-metered IoT | Automated reading via connected hardware devices. | No — Future phase. Enum value reserved. Returns 'Coming soon' if selected. Schema supports it without future migration. |

## 8.3 Core Functions

- Landlord registers meters per unit and selects billing model

- Landlord submits meter readings manually with optional photo evidence

- CSV bulk upload supported for landlords with multiple units

- System calculates consumption — current reading minus previous reading

- System generates combined invoice: rent plus utilities plus service charges as individual line items

- Tenant sees full breakdown on combined invoice — never an opaque total

- Combined invoice displayed in tenant portal with consumption history graph showing usage trends over time

- Integration with wallet and escrow: tenant pays combined amount, platform allocates to landlord and service providers automatically

## 8.4 Meter Reading Revision

| Scenario | Rule |
| --- | --- |
| Revision before invoice generated | Landlord can edit reading within 24 hours of submission if invoice has not yet been sent to tenant. |
| Revision after invoice generated | Requires the dispute workflow. Cannot be done unilaterally by landlord. |
| Audit trail | All edits logged immutably — original reading, revised reading, timestamp, and reason for change. |
| Tenant notification | Tenant is notified if their invoice is revised before they have paid. |

## 8.5 Tenant Utility Dispute Process

| 1 | Tenant raises dispute Tenant clicks 'Dispute this bill' in their portal. Must state reason: high reading, wrong unit, previous reading mismatch, or other. |
| --- | --- |

| 2 | Landlord notified Landlord receives in-app notification and email. 48-hour response window. |
| --- | --- |

| 3 | Landlord responds Three options: (a) Accept dispute and submit corrected reading. (b) Reject dispute with written reason. (c) Escalate to platform admin for mediation. |
| --- | --- |

| 4 | If accepted Landlord submits corrected reading. System regenerates invoice automatically. Tenant notified of revised amount. |
| --- | --- |

| 5 | If rejected Tenant notified with landlord's written reason. Tenant can escalate to platform admin within 7 days. |
| --- | --- |

| 6 | Admin mediation Admin reviews full reading history, meter photos, and both parties' statements. Admin decision is final. Admin can force-adjust reading and regenerate invoice. |
| --- | --- |

| 7 | Resolution logged All dispute actions — raised, responded, resolved, escalated — logged immutably with timestamps. |
| --- | --- |

| Dispute Rule | Detail |
| --- | --- |
| Payment not blocked | A disputed invoice is not blocked from payment. Tenant can pay under protest while dispute is pending. |
| Overpayment resolution | Overpayment from a successful dispute is credited to next invoice — not refunded in cash. |
| Landlord dispute threshold | A landlord with more than 3 upheld disputes in 90 days is flagged for Trust and Safety review. |
| Dispute deadline | Tenant cannot raise a dispute more than 30 days after invoice generation. |

## 8.6 Immutable Reading History

- Every reading submission is appended to an immutable log — never deleted, never overwritten

- Corrections create a new record linked to the original — both are visible in the audit trail

- Admin and landlord can view full reading history per meter

- Tenant can view their own consumption history with trend graph over time

## 8.7 Service Charges

- Landlord defines service charges at property level: security, garbage collection, lift maintenance, common area cleaning, etc.

- Allocation method per charge: Pro-rata (split equally across occupied units) or Flat Amount (fixed per unit)

- Service charges appear as individual line items on the combined invoice

- Tenant sees breakdown of every charge — rent, each utility, each service charge — never a single opaque total

- Landlord can add, edit, or deactivate service charges at any time. Changes apply from the next billing cycle — never retroactively

## 8.8 IoT Deferral — Developer Instructions

- SUB_METERED_IOT enum value is reserved in the schema now

- No IoT data ingestion, hardware API integration, or device management logic to be built in this phase

- If a landlord selects IoT billing model in the UI: show 'IoT meter integration is coming soon. We will notify you when it is available.'

- Data model must accommodate IoT readings in future without schema changes

Section 9: Account Freeze, Appeals & Blacklist Missing from original spec. Critical for platform integrity.

## 9.1 Freeze Types — Recap

| Freeze Type | Effect | Triggered By |
| --- | --- | --- |
| Soft Freeze | Prevents new listings. Pauses service request creation. Existing listings remain visible. | Document request non-compliance, expired verification, fraud score 61–80 |
| Hard Freeze | Hides all listings. Suspends account. User cannot transact. | Confirmed fraud, legal request, fraud score 81–100, IPRS flag |

## 9.2 Freeze Notification

- Hard Freeze triggers an immediate email and in-app notification explaining: the reason for the freeze, what documents or actions are required to resolve it, and the appeal process.

- Soft Freeze triggers an email and in-app notification with the same information.

- Notification must be sent within 60 seconds of the freeze being applied — automated, not manual.

## 9.3 Appeal Process

| 1 | User receives freeze notification Email and in-app notification sent immediately on freeze. Contains reason and appeal instructions. |
| --- | --- |

| 2 | User submits appeal Via dashboard appeal form within 14 days of freeze. User states reason and can upload supporting documents. |
| --- | --- |

| 3 | Admin reviews Trust and Safety team reviews appeal within 5 business days. SLA is mandatory — not a guideline. |
| --- | --- |

| 4 | Outcome communicated Decision sent via email and in-app notification with full written reason. If upheld — freeze remains with further instructions. If overturned — freeze lifted immediately and account restored. |
| --- | --- |

| 5 | All logged Every appeal action — submitted, reviewed, decided — logged immutably with admin ID, timestamp, and reason. |
| --- | --- |

| Appeal Rule | Detail |
| --- | --- |
| Appeal window | 14 days from freeze date. After 14 days without appeal, freeze becomes permanent pending admin review. |
| Admin SLA | 5 business days from appeal submission. If SLA breached, escalate to senior admin automatically. |
| Second appeal | One second appeal permitted if new evidence is provided. No third appeal. |
| Emergency unfreeze | For clear admin error — senior admin can lift freeze immediately with documented justification. |

## 9.4 Blacklist System

Verified fraudsters are permanently banned and prevented from re-registering even with different details.

| Blacklist Field | Type | Description |
| --- | --- | --- |
| nationalIdNumber | String (hashed) | Hashed national ID of banned user |
| phoneNumbers | Array | All phone numbers associated with banned account |
| deviceFingerprints | Array | Device fingerprints from banned sessions |
| emailAddresses | Array | All email addresses associated with banned account |
| reason | String | Documented reason for blacklisting |
| addedBy | Admin ID | Admin who added the entry |
| addedAt | Timestamp | Immutable — never edited |
| evidenceLinks | Array | Links to supporting evidence documents |

- New registrations automatically checked against blacklist — ID number, phone number, device fingerprint, and email.

- Match on any field blocks registration silently — user sees generic error, not 'you are blacklisted.'

- Admin can add to blacklist from the Trust and Safety dashboard with documented reason and evidence.

- Blacklist entries are permanent — removal requires senior admin approval with full justification.

- Blacklist is reviewed quarterly by Trust and Safety team to ensure no wrongful entries.

Section 10: WhatsApp Notification Integration Missing from Phase 3 spec. Kenya runs on WhatsApp.

## 10.1 Implementation

- Provider: WhatsApp Business API via Meta or a licensed BSP (Business Solution Provider) such as Twilio, Africa's Talking, or Infobip.

- All critical notifications sent via WhatsApp in addition to email and SMS.

- WhatsApp is the primary channel for time-sensitive notifications — users in Kenya read WhatsApp faster than email.

## 10.2 Notification Matrix

| Event | WhatsApp | Email | In-App | SMS |
| --- | --- | --- | --- | --- |
| KYC verification approved | Yes | Yes | Yes | No |
| KYC verification failed | Yes | Yes | Yes | No |
| Listing approved and live | Yes | Yes | Yes | No |
| New inquiry received (landlord) | Yes | Yes | Yes | Yes |
| Contact unlocked (landlord notification) | Yes | Yes | Yes | No |
| Rent payment received | Yes | Yes | Yes | No |
| Service request status change | Yes | Yes | Yes | No |
| Document expiry warning (60, 30, 14, 7 days) | Yes | Yes | Yes | No |
| Verification level change | Yes | Yes | Yes | No |
| Account freeze notification | Yes | Yes | Yes | Yes |
| Appeal decision | Yes | Yes | Yes | No |
| Lease ready to sign | Yes | Yes | Yes | Yes |
| Lease signed confirmation | Yes | Yes | Yes | No |
| Utility bill generated | Yes | Yes | Yes | No |
| Utility dispute update | Yes | Yes | Yes | No |
| New listing matching tenant search history | Yes | No | Yes | No |
| Screening report ready | Yes | Yes | Yes | No |

User Preference: Users can configure notification preferences in Settings — choosing which channels they receive each notification type on. WhatsApp is on by default but can be disabled per notification type.

Section 11: Deposit Transfer Feature Tenant-to-tenant deposit transfer via platform escrow.

## 11.1 The Problem This Solves

Currently: outgoing tenant waits for landlord to refund deposit. Incoming tenant pays a new deposit to the landlord. Two separate cash transactions. Both carry fraud and non-payment risk. Deposits frequently cause disputes and delays.

The solution: outgoing tenant lists their deposit on the platform. Incoming tenant pays it directly via escrow. Platform facilitates the transfer. Landlord is notified. No cash changes hands outside the platform.

## 11.2 Flow

| 1 | Outgoing tenant gives notice Move-Out Notice submitted via platform. System flags deposit as eligible for transfer. |
| --- | --- |

| 2 | Outgoing tenant lists deposit Tenant clicks 'Transfer my deposit' in dashboard. Enters deposit amount as confirmed in lease. System displays listing on the Deposit Transfer board. |
| --- | --- |

| 3 | Incoming tenant finds the listing Available on the platform's internal marketplace as a 'Deposit Available' listing on the property. Incoming tenant must be Level 1 verified to proceed. |
| --- | --- |

| 4 | Incoming tenant pays via escrow Incoming tenant pays deposit amount into platform escrow via M-Pesa or card. |
| --- | --- |

| 5 | Landlord confirms incoming tenant Landlord reviews and approves the incoming tenant. Standard screening available. Instant or scheduled. |
| --- | --- |

| 6 | Escrow releases to outgoing tenant On landlord approval and move-out inspection completion, platform releases deposit from escrow to outgoing tenant's wallet. Outgoing tenant can withdraw to M-Pesa. |
| --- | --- |

| 7 | All parties notified Outgoing tenant: deposit received. Incoming tenant: deposit secured, lease process begins. Landlord: unit re-occupied with zero vacancy gap. |
| --- | --- |

## 11.3 Rules and Protections

| Rule | Detail |
| --- | --- |
| Deposit amount verification | Amount listed must match the deposit amount recorded in the original signed lease on the platform. |
| Escrow hold | Incoming tenant's payment held in escrow until move-out inspection completed and landlord approves incoming tenant. |
| Dispute protection | If move-out inspection reveals damage, landlord can claim against the deposit in escrow before it is released to the outgoing tenant. |
| Transfer fee | Platform charges a flat KES 500 facilitation fee per deposit transfer — deducted from the escrow release. |
| Expiry | If no incoming tenant is found within 30 days, the deposit transfer listing expires. Outgoing tenant must claim deposit directly from landlord through standard process. |
| Verification required | Both outgoing and incoming tenants must be Level 1 verified to participate. |

Section 12: Deferred Features — Scope Clarification Features designed but not in scope for this development sprint.

The following features have been fully designed and documented in the Supplementary Blueprint v5. They are intentionally deferred from this sprint. The developer must build data models that support these features without requiring schema migrations when they are implemented.

| Feature | Deferred To | Developer Note |
| --- | --- | --- |
| QR Code Profile System | Phase 4 | Build User table with qrToken field and 30-day rotation. Do not build QR generation or resolver endpoints now. |
| Personalised Recommendation Engine | Phase 4 | Build search history and intent tracking tables now. Do not build recommendation logic yet. |
| Tokenization | Phase 5 | Wallet and escrow architecture must support fractional ownership records. No token issuance engine now. |
| Sub-metered IoT utility billing | Phase 4 | SUB_METERED_IOT enum value reserved. No IoT ingestion logic now. |
| Public listing marketplace for agencies and developers | Phase 4 | Data model supports it. UI not built now. |
| AI-powered property summaries | Phase 5 | Schema.org structured data must be in place now. No AI summarisation now. |
| Tokenization regulatory compliance layer | Phase 5 | Designed. Requires CMA sandbox approval before build. |

Section 13: UX Principles Non-negotiable design standards for every screen.

| Principle | Implementation |
| --- | --- |
| WhatsApp-level simplicity | Every core action must be completable in 3 taps or fewer on mobile. If it takes more, redesign the flow. |
| Mobile-first | Design for the smallest screen first. Desktop is secondary. Kenya's users are primarily on mobile. |
| Progressive disclosure | Hide advanced options behind 'More settings'. Show only what is needed for the current task. |
| Request documents only when needed | Do not ask for documents at sign-up. Ask at the moment they are required — e.g. when user clicks 'Create Listing'. |
| Inline help | Tooltips on every field that is not self-explanatory. No user should need to contact support to understand a form field. |
| Smart defaults | Pre-fill every field that can be pre-filled from existing user data. Manual overrides available but not required. |
| Zero dead ends | Every error state must have a clear next action. No error message without a resolution path. |
| Immutable audit visibility | Users can see their own transaction history, verification history, and dispute history. Transparency builds trust. |

Section 14: Future Operational Role — Trust & Safety Team Build the infrastructure now. Staff the team later.

A dedicated Trust and Safety Operations team is planned for Phase 5/6. All audit logs, queues, dashboards, and tools must be built now so this team can function immediately on hiring, without additional development.

| Function | Infrastructure Required Now |
| --- | --- |
| Fraud review | Fraud score dashboard, flag queue, evidence attachment, action log |
| Document verification | Admin verification queue with approve/reject/request more, document expiry tracker |
| Suspicious activity monitoring | Fraud score alerts, unusual behaviour flags, IP and device anomaly reports |
| Blacklist management | Blacklist admin interface — add, view, review, justify |
| KYC escalation | Manual verification queue, IPRS mismatch queue, foreign document review queue |
| Dispute moderation | Utility dispute queue, lease dispute queue, service request dispute queue — all with evidence and history |
| Account freeze and appeals | Freeze dashboard, appeal queue, SLA tracker, escalation routing |

Section 15: Summary of All Confirmed Decisions Complete reference for this development sprint.

| Decision | Final Answer |
| --- | --- |
| Agency roles | AGENCY and AGENCY_MANAGER added. Unlimited managers. No per-manager charge. |
| Package data model | Package table with slots, price, service request flag, listing-only flag. See Section 1.2. |
| Service request gating | Free tier: 3 per month. Listing-Only: 0. Starter+: unlimited. See Section 7. |
| Map enforcement | Basic Embed: free for all forever. JS API: Featured and Premium upsells only. Tenants: Basic Embed only. |
| Containers menu | Remove or rename to descriptive label immediately. |
| Verification levels | 5 tiers (0–4) replacing binary KYC. See Section 2. |
| Level 1 — Identity Verified | Didit.me: ID photo + liveness + face match. 500 free/month. First check free. KES 50 after free tier. |
| Level 2 — Compliance Verified | IPRS API check via licensed aggregator (Smile Identity recommended). Platform absorbs cost. Triggered automatically. |
| Level 3 — Trusted Personnel | Good Conduct Certificate + 3 months active + 3 transactions + Level 2. Admin reviewed. 1-year renewal. |
| Level 4 — Enterprise Verified | Agency/business full document review. Admin approved. |
| Progressive documents | Documents requested at the moment needed — not all upfront. See Section 3.4 for mapping by user type. |
| IPRS consent | Explicit user consent required before IPRS check. Stored immutably. Data Protection Act 2019 compliant. |
| Manual verification fallback | 48-hour admin SLA for Level 1 manual. 5 business days for Level 2+. |
| Dynamic watermarking | Server-side or CDN-edge. Listing ID + 'Secure Living' on all images. Viewer email/phone overlaid for logged-in users. |
| Fraud scoring | Internal only. 0–100. Not visible to users. Drives Trust and Safety actions. |
| Inspection facilitation fee | Never called 'viewing fee'. Full disclosure required. Platform takes 0%. |
| Public trust signals | Verified transaction counts only. No star ratings. No reviews. Zero count is invisible. |
| Utility billing — launch scope | Flat Rate and Sub-metered Manual only. IoT deferred. Enum reserved. |
| Utility disputes | Full dispute, revision, and admin mediation workflow. Immutable history. See Section 8. |
| Account freeze appeals | 14-day appeal window. 5-day admin SLA. Immutable log. See Section 9. |
| Blacklist | ID number, phone, device, email checked on registration. Permanent ban. Quarterly review. |
| WhatsApp notifications | All critical notifications via WhatsApp Business API in addition to email and SMS. User configurable. |
| Deposit transfer | Tenant-to-tenant via escrow. KES 500 platform fee. Linked to move-out and inspection flow. See Section 11. |
| Deferred features | QR codes, recommendations, tokenization, IoT, AI summaries — all Phase 4/5. Data models prepared now. |
| Trust and Safety infrastructure | All queues, dashboards, and audit logs built now for future team. |

Secure Living Systems  |  Phase 3 Final Revision  |  Version 5.0  |  May 2026  |  Single source of truth for developer sprint