PHASE 1 — Identity, Organizations & Access Control (THE BEDROCK)

⏱ 2–3 weeks | 💰 ~$500
🎯 Must be hosted

Purpose

Nothing else is safe without this.

Includes

- User registration (Landlord, Tenant, Professional, Staff, Admin)

- Organization model (Diaspora client, Agency, Independent Manager)

- Branch & scope logic

- Role-based access control (RBAC)

- Permission middleware (branch & role enforced at API level)

- KYC document upload (not approval yet)

- Audit log (append-only)

Deliverables

- Hosted staging environment

- Login works

- Admin can create roles & assign scopes

- API protected by role + branch checks

🏘 PHASE 2 — Property, Units & Ownership Graph

⏱ 2–3 weeks | 💰 ~$500

Purpose

Create the asset truth layer.

Includes

- Properties & units

- Ownership & management relationships

- Branch-property binding

- GPS, media, tags

- Property roles (owner, manager, caretaker)

Deliverables

- CRUD properties & units

- Role-scoped visibility (branch isolation works)

- API + basic UI

🧾 PHASE 3 — Service Request Engine (Polymorphic Core)

⏱ 2–3 weeks | 💰 ~$500

Purpose

Everything becomes a service workflow, not hard-coded features.

Includes

- Generic service_requests engine

- Types: maintenance, inspection, proxy, legal

- Status machine (draft → approved → in_progress → completed)

- Assignment & escalation rules

- Evidence upload (photos/videos)

Deliverables

- One engine, many services

- No duplicate tables per service

- Proof of extensibility

💰 PHASE 4 — Wallets, Ledgers & Immutable Transactions

⏱ 3 weeks | 💰 ~$500

Purpose

This is the financial spine.

Includes

- Wallets (user, property, service)

- Sub-ledgers (rent, deposit, escrow, reserve)

- Immutable transaction table

- Double-entry rules

- Derived balances (not mutable fields)

Deliverables

- Ledger math checks out

- No UPDATE/DELETE on transactions

- Reversal entries only

⚠️ This must come BEFORE rent collection

🔐 PHASE 5 — Escrow State Machine & Holds

⏱ 2–3 weeks | 💰 ~$500

Purpose

Prevent fraud, double spend, premature payouts.

Includes

- Escrow states (pending, held, released, disputed)

- FSM enforcement

- Idempotency keys

- Freeze / unfreeze logic

- Dispute escrow

Deliverables

- Illegal transitions blocked

- Duplicate API calls safe

- Funds cannot “disappear”

🧮 PHASE 6 — Rent Collection & Reconciliation

⏱ 2–3 weeks | 💰 ~$500

Purpose

Money enters the system safely.

Includes

- Rent invoices

- Manual / hybrid / escrow payments

- Payment verification

- Daily reconciliation job
Sum(Escrow) + Sum(Reserve) = 0

- Alerting on mismatch

Deliverables

- Reconciliation report

- Non-blocking background jobs

- Freeze payouts on mismatch

🧑‍💼 PHASE 7 — Tenant Lifecycle & Lease Management

⏱ 2–3 weeks | 💰 ~$500

Includes

- Tenant onboarding

- Lease creation

- Lease states

- Move-in / move-out workflows

- Deposit tracking

🛠 PHASE 8 — Professional Network & Milestone Payouts

⏱ 2–3 weeks | 💰 ~$500

Includes

- Professionals onboarding

- Quotes & approvals

- Milestone-based escrow release

- Performance ratings

- Clawbacks

📊 PHASE 9 — Finance & Management Dashboards

⏱ 2–3 weeks | 💰 ~$500

Includes

- OPEX & runway

- Vendor aging

- Delegated approvals

- Financial health indicators

🧠 PHASE 10 — Feedback → Risk → SOP Engine

⏱ 2–3 weeks | 💰 ~$500

Includes

- Feedback capture

- Pattern detection

- Risk register

- SOP suggestions

- Training triggers

📣 PHASE 11 — Marketing & Growth Action Panel

⏱ 2–3 weeks | 💰 ~$500

Includes

- Lead funnel

- Campaign tracking

- Budget approvals

- ROI analytics

🚀 PHASE 12 — AI, Automation & Scale Readiness

⏱ 2–3 weeks | 💰 ~$500

Includes

- Image comparison (move-in/out)

- Predictive alerts

- API hardening

- Scale & performance testing

- Compliance review