Secure Living — Phase 3 Revisions

Implementation Summary & Verification Guide

Version 5.0 Final  ·  May 2026

# 1. Database Schema

File: Secure-Living-Backend/prisma/schema.prisma

| What | Details |
| --- | --- |
| 12 New Enums | VerificationLevel, FreezeType, FreezeStatus, AppealStatus, UtilityType, BillingModel, AllocationMethod, DisputeStatus, DepositTransferStatus, PackageTier, TrustedPersonnelStatus, DocumentRequestEnforcement |
| AppUser extended | verificationLevel, fraudScore, trustedPersonnelStatus, goodConductExpiresAt, phone, qrToken (Phase 4 deferred) |
| 12 New Models | Package, UserPackageSubscription, AccountFreeze, FreezeAppeal, BlacklistEntry, UserDocumentRequest, UtilityMeter, UtilityReading, ServiceCharge, UtilityDispute, DepositTransfer |

✔ prisma validate passed cleanly.

# 2. Sidebar Navigation

| Change | Detail |
| --- | --- |
| "Containers" renamed | All roles: "Containers" → "Portfolio" (landlord) or "Managed Properties" (agency) |
| New role: agency | Full nav group with Portfolio, Payments & Escrow, Agency Banking, Unit Readiness, Utilities, etc. |
| New role: agency_manager | Scoped group: Managed Properties, Leasing, Listings, SR, Maintenance, Screening, KYC |
| KYC renamed | "KYC" → "KYC & Verification" in all groups |
| Utilities added | Added to landlord + agency groups (Zap icon, href: /utilities) |

Verify: Log in as any role → sidebar label check.

# 3. 5-Tier KYC & Verification

| Component | Path |
| --- | --- |
| Frontend page | /kyc |
| Level 1 API | POST /api/v1/kyc/verification-level { action: 'initiate_level1' } |
| IPRS API | POST /api/v1/kyc/verification-level { action: 'check_iprs', consentGiven: true } |
| Trusted Personnel | POST /api/v1/kyc/trusted-personnel (multipart: goodConductCertificate, issueDate) |
| Admin override | POST /api/v1/admin/verification { userId, level, reason } |

Verify: Go to /kyc → see 5-level progress strip → Level 0 shows 'Current' badge → Level 1 card shows Upload + Didit.me button → Level 2 card shows IPRS consent checkbox → Level 3 card shows Good Conduct upload form → Legal Document Hub card at bottom right.

# 4. Utility Management

| Component | Path / Endpoint |
| --- | --- |
| Frontend page | /utilities |
| Meter CRUD | GET/POST /api/v1/utility-meters |
| Reading submission | GET/POST /api/v1/utility-readings (supports image upload) |
| Dispute flow | GET/POST/PATCH /api/v1/utility-disputes |
| Service charges | GET/POST /api/v1/service-charges |

Verify: Go to /utilities → tabs: Meters / Readings / Disputes / Service Charges → Register a meter → Submit reading → raise dispute → landlord responds.

# 5. Account Freeze, Appeals & Blacklist

| Endpoint | Access |
| --- | --- |
| POST /api/v1/account/freeze | Admin — apply SOFT or HARD freeze to any user |
| PATCH /api/v1/account/freeze | Admin — lift freeze with reason |
| POST /api/v1/account/appeals | Any user — submit appeal within 14 days |
| PATCH /api/v1/account/appeals | Admin — uphold or overturn; 5-day SLA |
| GET/POST /api/v1/admin/blacklist | Admin — add/search blacklist entries (SHA-256 hashed national IDs) |

Verify: Admin panel → POST freeze on test user → user sees freeze banner (soft: can't list; hard: hidden listings) → user submits appeal → admin overturns.

# 6. Service Request Package Gating

| Tier | Behaviour |
| --- | --- |
| Listing-Only | SR creation blocked (403). Banner shown on /service-requests. |
| Free | 3 SR/month limit. Counter tracked in UserPackageSubscription.srUsedThisMonth. |
| Starter+ | Unlimited SRs. No banner. |

Verify: Assign Free subscription → create 3 SRs → 4th attempt returns 403 with upgrade message → banner appears above SR list → 'Upgrade to Starter' link visible → New Request button disabled.

# 7. Deposit Transfer Marketplace

| Component | Detail |
| --- | --- |
| Frontend page | /deposit-transfer |
| List deposit | POST /api/v1/deposit-transfers (outgoing tenant lists deposit for sale) |
| Buyer pays | PATCH /api/v1/deposit-transfers { action: 'pay' } — escrow hold |
| Landlord approves | PATCH { action: 'landlord_approve' } |
| Release | PATCH { action: 'release' } — KES 500 platform fee deducted |
| Expiry | Transfer expires automatically; status → EXPIRED |

Verify: Go to /deposit-transfer → outgoing tenant creates listing → incoming tenant pays → landlord approves → admin marks inspection complete → funds released minus KES 500 fee.

# 8. Fee Messaging & Trust Signals

| Item | Detail |
| --- | --- |
| Inspection fee disclosure | /listings/[id] → Details tab → amber info box explaining KES 50 contact-unlock fee and optional KES 500–1,000 agent inspection fee paid directly to agent |
| Trust signals API | GET /api/v1/trust-signals?userId=xxx — returns leasesSigned, jobsCompleted, depositTransferCount (verified counts only; no star ratings) |
| TrustSignals component | Shown on /dashboard for landlord / agency / staff roles under 'Your Verified Record' |
| 'Viewing fee' removed | Confirmed absent from entire codebase (grep returned zero matches) |

Verify: Open any listing → Details tab → amber disclosure box present → go to /dashboard as landlord → 'Your Verified Record' section shows verified lease/job/deposit counts.

# Quick UI Verification Paths

| Feature | URL to Visit |
| --- | --- |
| Navigation changes | Any page → sidebar |
| 5-Tier KYC | /kyc |
| Utility Management | /utilities |
| Deposit Transfer | /deposit-transfer |
| Service Request Gating | /service-requests (with Free-tier subscription) |
| Listing Fee Disclosure | /listings/[any-id] → Details tab |
| Trust Signals | /dashboard (landlord/agency role) |
| Freeze / Blacklist | Admin panel → /api/v1/account/freeze, /api/v1/admin/blacklist |

Schema validated ✔ · Zero new TypeScript errors introduced ✔ · All pre-existing TS errors were present before this sprint.